Vokr Backend

Engineering Scope

Context. The current site (27 pages, vokr-production.zip) is static HTML/CSS/JS. Every “backend” behavior — cart, checkout, sign-in, search, order tracking, review submission — is simulated client-side with in-memory JS state that resets on page load. This document scopes what's required to make it real, service by service, with data models, APIs, and a build sequence.

# 1. Architecture shape

Recommendation: monolith-first, not microservices. At two SKUs and pre-launch traffic, a modular monolith (single deployable, cleanly separated internal modules) ships faster, is cheaper to run, and is easier for a small team to reason about. Split into services later only if a specific module (e.g. search, or image processing) actually needs independent scaling.

┌─────────────────────────────────────────────┐
│              Frontend (existing)              │
│   Static HTML/CSS/JS  →  becomes: Next.js      │
│   or kept static + fetch() calls to API        │
└───────────────────┬─────────────────────────┘
                    │ HTTPS / JSON
┌───────────────────▼─────────────────────────┐
│                  API layer                     │
│      REST or GraphQL, auth middleware,         │
│         rate limiting, request validation      │
├──────────┬──────────┬──────────┬─────────────┤
│  Catalog │   Cart /  │  Orders  │   Users /    │
│  module  │  Checkout │  module  │   Auth       │
├──────────┴──────────┴──────────┴─────────────┤
│         Postgres (primary data store)          │
│         Redis (sessions, cart, cache)           │
└───────────────────┬─────────────────────────┘
                    │
    ┌───────────────┼────────────────┐
    ▼               ▼                ▼
 Payment gateway  Email/SMS      Shipping/
 (Razorpay/Stripe) (SES/Twilio)   logistics API

Stack recommendation (optimizing for a small team shipping fast, matching the Indian D2C context already baked into the frontend — GST, COD, PIN codes):

| Layer | Choice | Why |
| --- | --- | --- |
| Runtime | Node.js (TypeScript) | Frontend team can read/write backend code; huge library support for Indian payment gateways |
| Framework | Fastify or Express | Fastify for perf if traffic matters early, Express if hiring pool matters more |
| Database | PostgreSQL | Relational integrity matters for orders/inventory; JSONB covers flexible fields |
| Cache/session | Redis | Cart state, rate limiting, session store |
| ORM | Prisma | Type-safe queries, migrations, good DX |
| Hosting | Railway/Render (MVP) → AWS/GCP (scale) | Avoid over-engineering infra before there's traffic to justify it |
| Object storage | S3-compatible (AWS S3 / Cloudflare R2) | Product images, review photos |

If the team is Python-leaning instead, swap Node/Fastify for FastAPI + SQLAlchemy — the rest of this scope holds either way.

# 2. Data model

Core entities, minimally normalized:

users
  id, email, phone, password_hash, name,
  created_at, email_verified_at, phone_verified_at
 
addresses
  id, user_id, label, line1, line2, city, state,
  pincode, country, is_default, phone
 
products
  id, slug, name, description, base_price_inr,
  category, active, created_at
 
product_variants
  id, product_id, sku, color, size (IN sizing),
  price_inr, weight_grams, active
 
inventory
  variant_id, warehouse_id, quantity_available,
  quantity_reserved  -- reserved = in someone's cart/checkout
 
carts
  id, user_id (nullable — guest carts), session_id,
  created_at, updated_at, expires_at
 
cart_items
  id, cart_id, variant_id, quantity, price_at_add_inr
 
orders
  id, order_number (VK-10234 style — matches existing UI copy),
  user_id, status, subtotal_inr, shipping_inr, gst_inr,
  total_inr, payment_method (prepaid/cod), payment_status,
  shipping_address_id, placed_at
 
order_items
  id, order_id, variant_id, quantity, price_inr, name_snapshot
 
order_status_history
  id, order_id, status, note, created_at
  -- statuses: confirmed → preparing → shipped → delivered
  -- matches the 4-step tracker already in support-order-status.html
 
returns_exchanges
  id, order_id, order_item_id, type (return/exchange),
  reason, status, requested_size, created_at
 
reviews
  id, product_id, user_id, order_item_id (verifies purchase),
  rating, title, body, fit_rating, size_purchased,
  verified_purchase, helpful_count, created_at
 
review_photos
  id, review_id, s3_url, sort_order
 
discount_codes
  id, code, type (percent/fixed), value, min_order_inr,
  expires_at, usage_limit, times_used
 
newsletter_subscribers
  id, email, subscribed_at, source_page

This maps directly onto UI that already exists: the order tracker's 4 states, the review system's rating/fit-sliders/verified-buyer badge, the “VK-10234” order number format, and the Indian-market legal requirements already written into terms.html (GST-inclusive pricing, COD, RTO, PIN-code serviceability).

# 3. Services, in build order

## Phase 1 — Foundation (auth + catalog read)

Nothing else works without these.

Auth service

- Email/password signup + login, bcrypt/argon2 hashing

- JWT access token (short-lived) + refresh token (httpOnly cookie)

- “Continue with Google” OAuth (the account panel UI already has this button)

- Password reset via email token

- Session middleware for protected routes

Catalog service (read-only)

- GET /products — list, with category/size filters

- GET /products/:slug — single product with variants, stock status

- Serves the 6 shop pages already built (Model x, Model 001, Kids, Socks, Laces, Gift Cards)

- Admin-side product/variant CRUD (internal tool, not customer-facing yet)

Why first: every other service either reads product data or needs to know who's asking.

## Phase 2 — Cart + checkout (the money path)

This is the part that currently doesn't exist at all — the cart widget is pure client JS with no persistence.

Cart service

- Server-side cart, keyed by session (guest) or user_id (logged in)

- POST /cart/items, PATCH /cart/items/:id, DELETE /cart/items/:id

- Cart merge on login (guest cart → user cart)

- Stock validation on add — reject if quantity_available < requested

- Cart expiry (abandoned cart cleanup after N days)

Checkout + payments

- Address collection, validated against serviceable PIN codes (per terms.html's PIN-code-based serviceability clause)

- Payment methods: prepaid (Razorpay/Stripe/Cashfree — Razorpay is the standard for Indian D2C) and COD, matching the “COD with handling fee, prepaid priority dispatch” language already in the Terms page

- Order creation is transactional: reserve inventory → create order → charge (if prepaid) → confirm reservation, with rollback on any step failing

- Webhook handlers for async payment confirmation (Razorpay/Stripe send events, don't trust only the client-side callback)

- GST calculation and line-item breakdown (GST-inclusive pricing per existing legal copy)

This is the highest-risk phase. Payment + inventory race conditions (two people buying the last pair simultaneously) need explicit locking or optimistic-concurrency handling at the DB level, not just application logic.

## Phase 3 — Orders + fulfillment

- GET /orders/:order_number + email lookup — powers the existing Order Status tracker UI exactly as designed (4-step visual state)

- Order status webhook/API from whatever courier partner is chosen (Delhivery, Shiprocket, etc. are standard for Indian D2C)

- Return/Exchange request flow — matches shop-exchange-returns UI: request → approve → prepaid label generation → receipt scan → refund/exchange dispatch

- Refund processing (route to bank transfer or store credit, per the Terms page's existing COD-refund clause)

- Automated order/shipping emails (confirmed, shipped, delivered, return approved) — transactional email service (SES, Postmark, or Resend)

## Phase 4 — Reviews + search

- Review submission, gated to verified purchasers (order_item_id foreign key enforces this)

- Photo upload for reviews → S3, with basic moderation (auto-flag + manual review queue, not full ML moderation for MVP)

- Aggregate rating computation (cache the 4.7-average / star-breakdown shown in the Ratings & Reviews widget rather than computing on every page load)

- Search: for 6 SKUs, Postgres full-text search is genuinely sufficient — do not reach for Elasticsearch/Algolia until catalog size or query complexity justifies it

## Phase 5 — Account features + growth loops

- Saved addresses, order history, wishlist (currently href="#" placeholders per the earlier build notes)

- Newsletter signup → real ESP integration (Klaviyo/Mailchimp), not just a DB row

- Referral program backend (unique codes, attribution, reward issuance) — the site has a refer-a-friend.html page already

- Discount code engine (the subscription.html and discount-program.html pages imply a subscription/loyalty discount system)

## Phase 6 — Admin + operations

- Internal dashboard: order management, inventory adjustment, manual refunds, customer support tools

- Basic analytics: conversion funnel, top products, cart abandonment rate

- Not customer-facing — build only once there's order volume worth managing

# 4. Cross-cutting concerns (build in from day one, not bolted on later)

- Idempotency keys on payment and order-creation endpoints — prevents double-charging on retry/network blips

- Rate limiting on auth, checkout, and review-submission endpoints

- Input validation at the API boundary (zod/Joi on Node, Pydantic on Python) — never trust client-sent prices; always recompute server-side

- Audit log on orders and payments (who changed what, when) — needed for dispute resolution and the Grievance Officer process already referenced in the legal pages

- PII handling — DPDPA 2023 compliance is already referenced in privacy-policy.html; means explicit consent tracking, data export/deletion endpoints, and encryption at rest for addresses/phone numbers

- Environment separation — dev/staging/prod, with staging using sandboxed payment gateway credentials

# 5. What ships in which release

| Release | Scope | Customer-visible outcome |
| --- | --- | --- |
| MVP | Phases 1–2 | Real accounts, real cart, real checkout, real payment |
| v1.1 | Phase 3 | Order tracking is real, not a static 4-step mockup |
| v1.2 | Phase 4 | Reviews are real, submitted by real buyers |
| v1.3 | Phase 5 | Wishlist, saved addresses, referrals actually work |
| v2 | Phase 6 | Internal ops tooling, once there's volume to manage |

Do not build Phase 5/6 features before Phase 1/2 are solid. A referral program with no working checkout is wasted work.

# 6. Open decisions that need answers before Phase 1 starts

- Payment gateway — Razorpay vs. Stripe vs. Cashfree. Razorpay is the most common default for Indian D2C (COD support, UPI, better local dispute handling); Stripe is easier if there's any international ambition.

- Hosting/infra owner — is this self-managed (AWS/GCP) or PaaS (Railway/Render/Vercel)? Changes deployment scope significantly.

- Courier/logistics partner — Delhivery, Shiprocket, Shadowfax, etc. — affects the shape of the fulfillment webhook integration in Phase 3.

- Frontend framework migration — do the 27 static HTML pages get rebuilt in Next.js/React so they can call the API directly with client-side state, or does the API get bolted onto the existing static pages via fetch()? The former is cleaner long-term; the latter ships faster short-term.

- Team size/skillset — determines whether Node/TS or Python/FastAPI is the better call, and whether monolith-first is realistic or whether more infra automation is needed from day one.